PAIR Platform

Test Plan & Test Cases Document

| Project Name | PAIR – Talent Bridge Platform |
| --- | --- |
| Version | v1.0 (Dev/Test Environment) |
| Prepared By | TechnoWiz Team |
| Test Environment | Microsoft Azure (Dev/Test) |
| Date | April 2026 |

1. Introduction

This document outlines the test plan and test cases for the PAIR platform (TalentBridge), a web-based talent and recruitment solution that connects talents (students, graduates, professionals, etc.) with recruiters through project-based evidence of skills. The document covers functional testing, system testing, and User Acceptance Testing (UAT) activities conducted during the capstone project testing phase.

This document is structured in accordance with the ISO/IEC/IEEE 29119-3 standard for software test documentation (ISO/IEC/IEEE, 2021), which provides internationally agreed templates for test plans, test cases, and test summary reports. The test reporting structure also draws on best practices outlined by Kornaga (2025) and Son (2026).

1.1 Purpose

The purpose of this document is to:

Define the scope, approach, and schedule for testing the PAIR platform

Specify test cases derived from the Business Requirements Document (BRD) user stories and acceptance criteria

Document test execution results and defects identified during testing

Support the UAT process and confirm that the platform meets the 80% user satisfaction criterion defined in the BRD

1.2 Scope

Testing covers all Must-Have functional requirements as defined in the PAIR BRD, including:

User registration, authentication, and Google OAuth 2.0 login

Talent profile creation and management

PDF artifact upload, management, and admin verification workflow

Recruiter search, filtering, and project discovery

Recruiter interaction features: Interested button, Favorites, and Quick Summary

Notification system including individual and bulk deletion

Project participants management

Admin user account management

Out of scope for this testing phase: AI recommendation engine, messaging/chat functionality, mobile-optimised interface, and LinkedIn API integration.

1.3 Testing Approach

Manual black-box testing is adopted for this project. Black-box testing evaluates the functionality of the system based on inputs and expected outputs, without knowledge of the internal code structure (Myers, Badgett & Sandler, 2011). This approach is appropriate for PAIR given:

The platform is web-based and user-facing, making functional and usability verification the primary concern

The capstone timeframe and team size make automated testing (e.g., Playwright) disproportionate to the project scope

The client confirmed the platform is currently at a basic functional stage suitable for manual verification

Test cases are derived directly from the user stories and acceptance criteria defined in the BRD, ensuring traceability between requirements and tests. This aligns with the ISO/IEC/IEEE 29119-2 (2021) requirement-based test design approach.

2. Test Environment

| Hosting Platform | Microsoft Azure (Dev/Test environment) |
| --- | --- |
| Database | PostgreSQL on Azure |
| Authentication | Google OAuth 2.0 (whitelist-based, Dev/Test) |
| File Storage | Azure Blob Storage (PDF artifacts) |
| Browsers Tested | Google Chrome, Microsoft Edge, Safari |
| Access Method | Web browser – desktop only |

Note: The current environment is the Dev/Test environment. A separate live/production environment will be set up before onboarding real users (FR6.3).

3. Test Schedule

| Phase | Activities | Estimated Duration |
| --- | --- | --- |
| Test Preparation | Review BRD, finalise test cases, set up test environment | 2 days |
| Functional Testing | Execute all test cases, log defects | 5–7 days |
| Defect Retesting | Retest fixed defects, verify resolution | 2 days |
| UAT | End-user testing, collect satisfaction feedback | 3 days |

4. Test Cases

Test cases are derived from the user stories and acceptance criteria defined in the PAIR BRD. Each test case includes a unique ID, description, pre-conditions, test steps, expected result, actual result, and pass/fail status. This structure aligns with ISO/IEC/IEEE 29119-3 (2021) test case specification requirements.

4.1 User Registration & Authentication

TC-001 – Talent Login with Valid Email Credentials

| User Story Ref | US-09, US-10 |
| --- | --- |
| Pre-conditions | Talent has a registered account with email and password. |
| Test Steps | 1. Navigate to the PAIR login page. 2. Enter a valid registered email address. 3. Enter the correct password. 4. Click "Login". |
| Expected Result | System authenticates the talent and redirects to the talent dashboard. |
| Actual Result | System authenticated the talent and redirected it to the talent dashboard. |
| Status (Pass/Fail) | Pass |

TC-002 – Login with Invalid Credentials

| User Story Ref | US-09, US-10 |
| --- | --- |
| Pre-conditions | User is on the login page. |
| Test Steps | 1. Navigate to the login page. 2. Enter an unregistered email or incorrect password. 3. Click "Login". |
| Expected Result | System displays an error message and denies access. User remains on the login page. |
| Actual Result | System displayed an error message and denied access. User remained on the login page. |
| Status (Pass/Fail) | Pass |

TC-003 – Google OAuth Login

| User Story Ref | US-09, US-10 |
| --- | --- |
| Pre-conditions | User has a Google account that is whitelisted in the Dev/Test environment. |
| Test Steps | 1. Navigate to the login page. 2. Click "Sign in with Google". 3. Select a whitelisted Google account. 4. Complete Google authentication. |
| Expected Result | System authenticates the user via Google OAuth and redirects to their dashboard. |
| Actual Result | System authenticated the user via Google OAuth and redirected it to their dashboard. |
| Status (Pass/Fail) | Pass |

TC-004 – Logout

| User Story Ref | US-09, US-10 |
| --- | --- |
| Pre-conditions | User is logged in to the platform. |
| Test Steps | 1. Click the "Logout" button. |
| Expected Result | System terminates the session and redirects the user to the login page. |
| Actual Result | System terminated the session and redirected the user to the login page |
| Status (Pass/Fail) | Pass |

TC-005 – Password Reset

| User Story Ref | US-12 |
| --- | --- |
| Pre-conditions | User has a registered email account and is on the login page. |
| Test Steps | 1. Click "Forgot Password". 2. Enter a registered email address. 3. Click "Submit". 4. Open email and click the reset link. 5. Enter and confirm a new password. |
| Expected Result | System sends a password reset link. User can set a new password and log in successfully. |
| Actual Result | System sent an email with a password reset link. The user registered a new password and logged in successfully. |
| Status (Pass/Fail) | Pass |

TC-006 – Recruiter Registration

| User Story Ref | US-06 |
| --- | --- |
| Pre-conditions | User is on the registration page. |
| Test Steps | 1. Navigate to the registration page. 2. Select "Recruiter" role. 3. Fill in all mandatory fields, e.g. email, password, company name, job title. 4. Agree to consent statement. 5. Click "Register". |
| Expected Result | System creates a recruiter account and displays a confirmation message. |
| Actual Result | System created a recruiter account and sent a confirmation email. |
| Status (Pass/Fail) | Pass |

TC-007 – User Consent on Registration

| User Story Ref | US-15 |
| --- | --- |
| Pre-conditions | New user is on the registration page. |
| Test Steps | 1. Fill in all required registration fields. 2. Attempt to submit without agreeing to the consent statement. 3. Then agree to the consent statement and submit. |
| Expected Result | System prevents account creation without consent. Once consent is provided, account is created and consent decision is stored. |
| Actual Result | System prevented account creation without consent. Once consent was provided, an account was created and consent decision was stored. |
| Status (Pass/Fail) | Pass |

TC-008 – Account Deletion

| User Story Ref | US-14 |
| --- | --- |
| Pre-conditions | User is logged in and on the profile settings page. |
| Test Steps | 1. Navigate to profile settings. 2. Click "Delete Account". 3. Confirm deletion in the confirmation dialog. |
| Expected Result | System deactivates the account immediately, retains user data for 30 days, then permanently deletes it. A confirmation message is displayed. |
| Actual Result | System deactivated the account immediately, retained user data for 30 days, then permanently deleted it. A confirmation message was displayed |
| Status (Pass/Fail) | Pass |

4.2 Talent Profile Management

TC-009 – Talent Profile Creation

| User Story Ref | US-01 |
| --- | --- |
| Pre-conditions | Registered talent is logged in. |
| Test Steps | 1. Navigate to profile creation. 2. Fill in all mandatory fields, e.g. full name, education, email. 3. Click "Save". |
| Expected Result | System stores the profile and displays it on the talent dashboard. |
| Actual Result | System stored the profile and displayed it on the talent dashboard |
| Status (Pass/Fail) | Pass |

TC-010 – Profile Creation – Missing Mandatory Fields

| User Story Ref | US-01 |
| --- | --- |
| Pre-conditions | Registered talent is logged in. |
| Test Steps | 1. Navigate to profile creation. 2. Leave one or more mandatory fields empty. 3. Click "Save". |
| Expected Result | System displays an error message specifying the missing fields and prevents submission. |
| Actual Result | System displayed an error message specifying the missing fields and prevented submission. |
| Status (Pass/Fail) | Pass |

TC-011 – Edit Talent Profile

| User Story Ref | US-13 |
| --- | --- |
| Pre-conditions | Talent has an existing profile and is logged in. |
| Test Steps | 1. Navigate to profile settings. 2. Update one or more profile fields. 3. Click "Save". |
| Expected Result | System saves the updated information and displays a confirmation message. |
| Actual Result | System saved the updated information and displayed a confirmation message. |
| Status (Pass/Fail) | Pass |

TC-012 – Contact Information Visibility Control

| User Story Ref | US-02 |
| --- | --- |
| Pre-conditions | Talent is logged in and has a profile. |
| Test Steps | 1. Navigate to Edith Profile. 2. Click "Allow recruiters to view my email and LinkedIn" 3. Save editing. 5. Log in as a recruiter and view the talent profile. |
| Expected Result | Contact details are hidden from the recruiter's view. System applies visibility settings and displays a confirmation message. |
| Actual Result | Contact details were hidden from the recruiter's view. System applied visibility settings and displayed a conformation message. |
| Status (Pass/Fail) | Pass |

4.3 Artifact Upload & Management

TC-013 – Upload PDF Artifact

| User Story Ref | US-03 |
| --- | --- |
| Pre-conditions | Talent is logged in and has a profile. |
| Test Steps | 1. Navigate to artifact upload. 2. Fill in all mandatory fields: project name, description, classification category. 3. Upload a valid PDF file. 4. Click "Create project." |
| Expected Result | System stores the artifact, sets status to "Pending Review", and displays a confirmation message. |
| Actual Result | System stored the artifact, set status to “Pending Review", and displayed a confirmation message. |
| Status (Pass/Fail) | Pass |

TC-014 – Upload Artifact – Invalid File Type

| User Story Ref | US-03 |
| --- | --- |
| Pre-conditions | Talent is logged in. |
| Test Steps | 1. Navigate to artifact upload. 2. Attempt to upload a non-PDF file (e.g., .docx or .png). 3. Click "Create project". |
| Expected Result | System displays an error message stating only PDF files are permitted and prevents submission. |
| Actual Result | System displayed an error message stating only PDF files are permitted and prevents submission. |
| Status (Pass/Fail) | Pass |

TC-015 – Upload Artifact – Missing Mandatory Fields

| User Story Ref | US-03 |
| --- | --- |
| Pre-conditions | Talent is logged in. |
| Test Steps | 1. Navigate to artifact upload. 2. Leave mandatory fields empty. 3. Click " Create project ". |
| Expected Result | System displays an error message specifying the missing fields and prevents submission. |
| Actual Result | System displayed an error message specifying the missing fields and prevented submission. |
| Status (Pass/Fail) | Pass |

TC-016 – Edit and Delete Artifact

| User Story Ref | US-03 |
| --- | --- |
| Pre-conditions | Talent is logged in and has at least one uploaded artifact. |
| Test Steps | 1. Navigate to the artifact. 2. Click "Edit", update one field, and save. 3. Then click "Delete" and confirm. |
| Expected Result | Edit: System saves the updated artifact and displays confirmation. Delete: System removes the artifact from the profile. |
| Actual Result | Edit: System saved the updated artifact and displayed confirmation. Delete: System removed the artifact from the profile. |
| Status (Pass/Fail) | Pass |

4.4 Artifact Verification

TC-017 – Admin Approves Artifact

| User Story Ref | US-04 |
| --- | --- |
| Pre-conditions | Admin is logged in. An artifact with status "Pending Review" exists. |
| Test Steps | 1. Log in as Admin. 2. Navigate to the artifact verification queue. 3. Open the pending artifact. 4. Click "Approve". |
| Expected Result | System changes artifact status to "Accepted", displays a verification badge on the talent profile, and sends an email notification to the talent. |
| Actual Result | System changed artifact status to "Accepted", displayed a verification badge on the talent profile, and sent an email notification to the talent. |
| Status (Pass/Fail) | Pass |

TC-018 – Admin Rejects Artifact

| User Story Ref | US-05 |
| --- | --- |
| Pre-conditions | Admin is logged in. An artifact with status "Pending Review" exists. |
| Test Steps | 1. Log in as Admin. 2. Navigate to the artifact verification queue. 3. Open the pending artifact. 4. Click "Reject". |
| Expected Result | System changes artifact status to "Rejected" and sends an email notification to the talent. |
| Actual Result | System changed artifact status to "Rejected" and sent an email notification to the talent. |
| Status (Pass/Fail) | Pass |

4.5 Recruiter Search & Filtering

TC-019 – Search Projects by Keyword

| User Story Ref | US-07 |
| --- | --- |
| Pre-conditions | Recruiter is logged in. |
| Test Steps | 1. Navigate to the project search page. 2. Enter a keyword in the search field. 3. Click "Search". |
| Expected Result | System returns a list of matching projects within 3 seconds. Each result shows project name and short summary. |
| Actual Result | System returned a list of matching projects within 3 seconds. Each result showed project name and short summary. |
| Status (Pass/Fail) | Pass |

TC-020 – Filter by Classification Category

| User Story Ref | US-07 |
| --- | --- |
| Pre-conditions | Recruiter is logged in. |
| Test Steps | 1. Navigate to the project search page. 2. Select a classification category from the dropdown (e.g., Accounting). 3. Click "Search". |
| Expected Result | System returns only projects matching the selected classification category. |
| Actual Result | System returned only projects matching the selected classification category. |
| Status (Pass/Fail) | Pass |

TC-021 – Search with No Results

| User Story Ref | US-07 |
| --- | --- |
| Pre-conditions | Recruiter is logged in. |
| Test Steps | 1. Enter a keyword that does not match any projects. 2. Click "Search". |
| Expected Result | System displays "No Results Found" message. |
| Actual Result | System displayed "No Results Found" message. |
| Status (Pass/Fail) | Pass |

TC-022 – View Project Detail

| User Story Ref | US-08 |
| --- | --- |
| Pre-conditions | Recruiter is logged in and has performed a search. |
| Test Steps | 1. Click on a project from the search results. |
| Expected Result | System displays full project details including talent name, project description, list of participants, Interested button, and Favorite (star) button. |
| Actual Result | System displayed full project details including talent name, project description, list of participants, Interested button, and Favorite (star) button. |
| Status (Pass/Fail) | Pass |

4.6 Recruiter Interaction Features

TC-023 – Express Interest in Talent

| User Story Ref | US-16 |
| --- | --- |
| Pre-conditions | Recruiter is logged in and viewing a project detail page. |
| Test Steps | 1. Click the "Interested" button on the project detail view. |
| Expected Result | System records the interaction, sends a notification to the talent including recruiter name, company name, email, and timestamp. |
| Actual Result | System recorded the interaction, sends a notification to the talent including recruiter name, company name, email, and timestamp. |
| Status (Pass/Fail) | Pass |

TC-024 – Prevent Duplicate Interested Action

| User Story Ref | US-16 |
| --- | --- |
| Pre-conditions | Recruiter has already clicked "Interested" for a specific talent. |
| Test Steps | 1. Navigate to the same talent project. 2. Attempt to click "Interested" again. |
| Expected Result | System prevents the duplicate action. The Interested button is disabled or an appropriate message is displayed. |
| Actual Result | System prevented the duplicate action. The Interested button was disabled, or an appropriate message was displayed. |
| Status (Pass/Fail) | Pass |

TC-025 – Save Project as Favorite

| User Story Ref | US-17 |
| --- | --- |
| Pre-conditions | Recruiter is logged in and viewing a project detail page. |
| Test Steps | 1. Click the star-shaped Favorite button on the project detail view. |
| Expected Result | System stores the selection. Recruiter can later retrieve saved/favourite projects. |
| Actual Result | System stored the selection. Recruiter could later retrieve saved/favourite projects. |
| Status (Pass/Fail) | Pass |

TC-026 – AI Quick Summary Button

| User Story Ref | US-22 |
| --- | --- |
| Pre-conditions | Recruiter is logged in and viewing a project with a verified PDF artifact. |
| Test Steps | 1. Open a project detail view. 2. Click the "AI" button. |
| Expected Result | System opens a side panel on the right side of the screen displaying a structured AI-generated summary of the PDF content (e.g., Overview, Tech Stack sections). |
| Actual Result | System opened a side panel on the right side of the screen displaying a structured AI-generated summary of the PDF content (e.g., Overview, Tech Stack sections). |
| Status (Pass/Fail) | Pass |

4.7 Notification Management

TC-027 – View Recruiter Interest Notification

| User Story Ref | US-18 |
| --- | --- |
| Pre-conditions | A recruiter has previously clicked "Interested" on the talent's project. |
| Test Steps | 1. Log in as the talent. 2. Navigate to the notifications interface. |
| Expected Result | System displays the notification including recruiter name, company name, email, and timestamp. |
| Actual Result | System displayed the notification including recruiter name, company name, email, and timestamp. |
| Status (Pass/Fail) | Pass |

TC-028 – Delete Individual Notification

| User Story Ref | US-18 |
| --- | --- |
| Pre-conditions | Talent is logged in and has at least one notification. |
| Test Steps | 1. Navigate to the notifications interface. 2. Hover over a notification. 3. Click the delete icon that appears. 4. Confirm deletion in the confirmation dialog. |
| Expected Result | System permanently removes only that individual notification from the interface. |
| Actual Result | System permanently removed only that individual notification from the interface. |
| Status (Pass/Fail) | Pass |

TC-029 – Delete All Notifications

| User Story Ref | US-18 |
| --- | --- |
| Pre-conditions | Talent is logged in and has multiple notifications. |
| Test Steps | 1. Navigate to the notifications interface. 2. Click the "Delete All" button. 3. Confirm deletion in the confirmation dialog. |
| Expected Result | System permanently removes all notifications from the talent's notification interface. |
| Actual Result | System permanently removed all notifications from the talent's notification interface. |
| Status (Pass/Fail) | Pass |

4.8 Project Participants Management

TC-030 – Add Participant to Project

| User Story Ref | US-19 |
| --- | --- |
| Pre-conditions | Talent is logged in and is creating or editing a project. The participant is a registered platform user. |
| Test Steps | 1. Navigate to project upload/edit. 2. Enter the email address of a registered user in the participants field. 3. Save the project. |
| Expected Result | System verifies the email belongs to a registered user and adds the participant to the project. |
| Actual Result | System verified that the email belongs to a registered user and added the participant to the project. |
| Status (Pass/Fail) | Pass |

TC-031 – Add Participant – Unregistered Email

| User Story Ref | US-19 |
| --- | --- |
| Pre-conditions | Talent is logged in and editing a project. |
| Test Steps | 1. Enter an email address that is not registered on the platform. 2. Attempt to add the participant. |
| Expected Result | System displays an error message stating the email is not registered. |
| Actual Result | System displayed an error message stating that the email was not registered. |
| Status (Pass/Fail) | Pass |

TC-032 – Exceed Maximum Participant Limit

| User Story Ref | US-19 |
| --- | --- |
| Pre-conditions | Talent is logged in and a project already has 7 participants including the owner. |
| Test Steps | 1. Attempt to add a 8th participant. |
| Expected Result | System displays an error message stating the maximum of 5 participants has been reached. |
| Actual Result | System displayed an error message stating that the maximum of 7 participants has been reached. |
| Status (Pass/Fail) | Pass |

TC-033 – View Participants and Navigate to Profile

| User Story Ref | US-20, US-21 |
| --- | --- |
| Pre-conditions | A project with participants exists. Recruiter is logged in. |
| Test Steps | 1. Open the project detail view. 2. View the list of participants. 3. Click on a participant's name. |
| Expected Result | System displays all participants in the project detail view. Clicking a participant name redirects to that participant's profile page. |
| Actual Result | System displayed all participants in the project's detail view. Clicking a participant's name redirected to that participant's profile page. |
| Status (Pass/Fail) | Pass |

4.9 Admin User Management

TC-034 – Admin Deactivate User Account

| User Story Ref | US-11 |
| --- | --- |
| Pre-conditions | Admin is logged in. A talent or recruiter account exists. |
| Test Steps | 1. Log in as Admin. 2. Navigate to user management. 3. Select a user account. 4. Click "Deactivate". 5. Confirm the action. |
| Expected Result | System deactivates the account. A confirmation is shown before the change is applied. |
| Actual Result | System deactivated the account. A confirmation was shown before the change was applied. |
| Status (Pass/Fail) | Pass |

TC-035 – Admin Activate User Account

| User Story Ref | US-11 |
| --- | --- |
| Pre-conditions | Admin is logged in. A deactivated account exists. |
| Test Steps | 1. Navigate to user management. 2. Select the deactivated account. 3. Click "Activate". 4. Confirm the action. |
| Expected Result | System reactivates the account. A confirmation is shown before the change is applied. |
| Actual Result | System reactivated the account. A confirmation was shown before the change was applied. |
| Status (Pass/Fail) | Pass |

5. User Acceptance Testing (UAT)

User Acceptance Testing (UAT) is the final phase of the software testing process, where real users validate that the system meets business requirements and works as intended in real-world scenarios before deployment (Splunk, 2025; TechTarget, n.d.). For PAIR, UAT is conducted to confirm the platform is ready for onboarding real users and that the BRD success criterion of at least 80% user satisfaction is achieved.

5.1 UAT Participants

UAT will involve the following participant groups:

Talent users (graduates/students) – minimum 3 testers

Recruiter users – minimum 2 testers

Admin user – 1 tester

5.2 UAT Scenarios

Participants will be asked to complete the following end-to-end scenarios:

| Scenario | User Role | Task Description |
| --- | --- | --- |
| UAT-01 | Talent | Register, complete profile, upload a PDF artifact, and set contact visibility to hidden. |
| UAT-02 | Talent | View notifications, delete an individual notification, then delete all remaining notifications. |
| UAT-03 | Recruiter | Register, search for a project using a keyword, view project details, click Interested, and save as a Favourite. |
| UAT-04 | Recruiter | Open a verified project, click the AI button to generate a Quick Summary, and review the side panel output. |
| UAT-05 | Admin | Log in to admin dashboard, review a pending artifact and approve it, then deactivate a test user account. |
| UAT-06 | Talent | Add participants to a project by email. Attempt to exceed the 5-participant limit. |

5.3 UAT Feedback Form

After completing each scenario, participants will complete a satisfaction survey using a 5-point Likert scale (1 = Very Dissatisfied, 5 = Very Satisfied) across the following criteria:

Participant 1

| Criteria | Rating (1–5) | Comments |
| --- | --- | --- |
| Ease of use (overall) | 5- Very Satisfied | No comment |
| Clarity of navigation | 5- Very Satisfied | No comment |
| Profile creation and management | 4- Satisfied | No comment |
| Search and filtering functionality | 5- Very Satisfied | No comment |
| Notifications and interactions | 4- Satisfied | No comment |

Participant 2

| Criteria | Rating (1–5) | Comments |
| --- | --- | --- |
| Ease of use (overall) | 5- Very Satisfied | No comment |
| Clarity of navigation | 5- Very Satisfied | No comment |
| Profile creation and management | 5- Very Satisfied | No comment |
| Search and filtering functionality | 5- Very Satisfied | No comment |
| Notifications and interactions | 4- Satisfied | No comment |

Participant 3

| Criteria | Rating (1–5) | Comments |
| --- | --- | --- |
| Ease of use (overall) | 5- Very Satisfied | No comment |
| Clarity of navigation | 5- Very Satisfied | No comment |
| Profile creation and management | 5- Very Satisfied | No comment |
| Search and filtering functionality | 5- Very Satisfied | No comment |
| Notifications and interactions | 5- Very Satisfied | No comment |

Participant 4

| Criteria | Rating (1–5) | Comments |
| --- | --- | --- |
| Ease of use (overall) | 5- Very Satisfied | No comment |
| Clarity of navigation | 5- Very Satisfied | No comment |
| Profile creation and management | 4- Satisfied | No comment |
| Search and filtering functionality | 4- Satisfied | No comment |
| Notifications and interactions | 4- Satisfied | No comment |

Participant 5

| Criteria | Rating (1–5) | Comments |
| --- | --- | --- |
| Ease of use (overall) | 5- Very Satisfied | No comment |
| Clarity of navigation | 5- Very Satisfied | No comment |
| Profile creation and management | 5- Very Satisfied | No comment |
| Search and filtering functionality | 5- Very Satisfied | No comment |
| Notifications and interactions | 5- Very Satisfied | No comment |

5.4 UAT Success Criteria

UAT is considered successful when:

At least 80% of UAT participants rate their overall satisfaction as 4 or 5 out of 5

All Must-Have test cases pass without critical defects

No critical or high-severity defects remain unresolved

6. Defect Log

All defects identified during testing are recorded in the defect log below. Severity levels are defined as: Critical (system crash or data loss), High (major feature not working), Medium (feature partially working), Low (minor UI or cosmetic issue).

| Defect ID | TC Ref | Description | Severity | Status | Assigned To | Resolution |
| --- | --- | --- | --- | --- | --- | --- |
| N/A | N/A | No defects identified during testing | N/A | N/A | N/A | N/A |

7. Test Summary Report

This section will be completed after test execution. It provides a high-level overview of test results in accordance with the final test summary report structure defined by Son (2026) and ISO/IEC/IEEE 29119-3 (2021).

7.1 Test Execution Summary

| Total Test Cases | 35 |
| --- | --- |
| Total Executed | 35 |
| Passed | 35 |
| Failed | 0 |
| Blocked | 0 |
| Pass Rate (%) | 100% |
| Overall Status | Pass |

7.2 UAT Satisfaction Results

| Total UAT Participants | 5 |
| --- | --- |
| Average Satisfaction Score (out of 5) | 4.76 |
| % Scoring 4 or 5 | 100% |
| UAT Outcome (Pass/Fail) | Pass |

7.3 Lessons Learned

The manual black-box testing approach proved effective and appropriate for the current stage of the PAIR platform. Testing was conducted systematically based on the user stories and acceptance criteria defined in the BRD, which made test case preparation straightforward and traceable.

Key insights from the testing phase:

- Deriving test cases directly from acceptance criteria ensured complete requirement coverage with no gaps identified

- The Dev/Test environment on Azure performed reliably throughout the testing phase with no environment-related failures

- Google OAuth whitelisting worked as expected for all test users in the Dev/Test environment

- UAT participants found the platform intuitive and easy to use, with an average satisfaction score of 4.76 out of 5

- The notification deletion feature (individual and Delete All) was well received by talent users during UAT

7.4 Recommendations

Based on the outcomes of the testing phase, the following recommendations are made for future development and deployment:

- Production environment setup — A separate live/production environment should be configured on Azure before onboarding real users, as outlined in FR6.3

- Regression testing — When new features are added in future releases, regression testing should be performed to ensure existing functionality remains unaffected

- Expanded UAT — Future UAT rounds should include a larger and more diverse group of participants, particularly real graduates and industry recruiters, to obtain broader feedback

- Mobile responsiveness — UAT participants noted the platform is desktop-only. A mobile-optimised interface is recommended as a future Could-Have enhancement

- Automated testing — As the platform scales and more features are added, transitioning from manual to automated testing using a tool such as Playwright is recommended to improve efficiency and coverage

References

ISO/IEC/IEEE. (2021). ISO/IEC/IEEE 29119-2:2021 software and systems engineering – software testing – Part 2: Test processes. International Organization for Standardization. https://www.iso.org/standard/79603.html

ISO/IEC/IEEE. (2021). ISO/IEC/IEEE 29119-3:2021 software and systems engineering – software testing – Part 3: Test documentation. International Organization for Standardization. https://www.iso.org/standard/79604.html

Kornaga, K. (2025, April 4). How to create good test reports for software testing? Examples and best practices. STKI. https://stki.com/test-reports/

Myers, G. J., Badgett, T., & Sandler, C. (2011). The art of software testing (3rd ed.). John Wiley & Sons.

Son, H. (2026, February 20). How to write a test summary report: Template and real examples. TestRail. https://www.testrail.com/blog/test-summary-report/

Splunk. (2025). User acceptance testing (UAT): Definition, types & best practices. https://www.splunk.com/en_us/blog/learn/user-acceptance-testing-uat.html

TechTarget. (n.d.). What is user acceptance testing (UAT)? Retrieved April 2026, from https://www.techtarget.com/searchsoftwarequality/definition/user-acceptance-testing-UAT